## Slide 1
MODULE 05
Building Your AI Roadmap
STRATEGY
From pilot purgatory to portfolio-driven AI transformation
Updated July 2026

## Slide 2
Module 05: Building Your AI Roadmap
2
Learning Objectives
1. Understand why 88% of AI pilots fail and how to escape pilot purgatory
2. Apply the BCG 10-20-70 rule to balance technology, data, and people investment
3. Use the Three-Horizon Portfolio (60/30/10) to structure your AI portfolio
4. Apply Gartner's 7-Step Prioritisation Funnel to narrow 150+ ideas to 3-5 projects
5. Build a phased Agentic AI Roadmap with six readiness dimensions
6. Detect and avoid "agent washing" and "workslop" in your roadmap
7. Measure AI ROI using the three-tier KPI framework
8. Execute using the 90-Day Sprint Model (Sprint 0-3)
[2026]

## Slide 3
Module 05: Building Your AI Roadmap
3
60-Minute Agenda
0-10 min
The Pilot Purgatory Problem & BCG 10-20-70 Rule
10-17 min
AI Maturity Models — 2026 Landscape (n8n 5-Level)
17-30 min
Three-Horizon Portfolio & Gartner 7-Step Funnel
30-37 min
The Agentic Roadmap — A New Layer
37-42 min
Agent Washing, Workslop & Process Redesign
42-47 min
AI ROI Measurement — Modern Frameworks
47-57 min
Hands-On: Agentic Readiness Self-Assessment
57-60 min
90-Day Sprint Model & Next Steps

## Slide 4
Module 05: Building Your AI Roadmap
4
[2026]
The Pilot Purgatory Problem
Why AI Roadmaps Fail
88%
AI POCs fail to
reach production
42%
Companies abandoned
GenAI in 2025
14%
Agentic solutions
deployment-ready
95%
GenAI pilots fail to
deliver financial returns
Sources: IDC, Deloitte 2025, MIT 2025

## Slide 5
Module 05: Building Your AI Roadmap
5
[2026]
The BCG 10-20-70 Rule
AI is an Organisational Problem, Not a Technology Problem
10%
Algorithms & Models
20%
Technology & Data Infrastructure
70%
People, Process & Change Management
"True value comes from redesigning operations, not just layering agents onto old workflows."
— Deloitte Tech Trends 2026

## Slide 6
Module 05: Building Your AI Roadmap
6
[2026]
AI Maturity Models — 2026 Landscape
Model | Source | Key Innovation
AI Adoption Maturity Model | CMU SEI + Accenture | Assessment-based roadmap creation
5-Level Framework | n8n (June 2026) | 4 dimensions: Usage, Sophistication, Governance, Infrastructure
Agentic AI Maturity Map | Sphere Inc. (2026) | Chatbots → Tool-Enabled → Workflow → Orchestrated → Autonomous
Gyde Enterprise Model | Gyde.ai (2026) | Highlights pilot-to-production stall point
Digital Applied Model | DigitalApplied (2026) | Explicit Orchestration stage before autonomy

## Slide 7
Module 05: Building Your AI Roadmap
7
[2026]
The n8n 5-Level AI Maturity Framework
L0
Awareness
Shadow AI — no visibility, all risk
L1
Experimental
Sanctioned pilots — 88% stall here
L2
Operational
Multi-function AI with measurable ROI
L3
Enterprise-Wide
Cross-department — only 5% reach this
L4
Autonomous
Self-monitoring, self-improving systems
Critical Transitions: L0→L1 = Leadership challenge | L2→L3 = Organisational design challenge

## Slide 8
Module 05: Building Your AI Roadmap
8
[2026]
The Three-Horizon AI Portfolio (60/30/10)
Portfolio thinking is the antidote to pilot purgatory
H1: Quick Wins
60-70%
Timeline: 30-60 days
Chat assistants, summarisation, meeting intelligence
H2: Advanced
20-30%
Timeline: 3-6 months
RAG systems, workflow automation, bounded agentic AI
H3: Experimental
10-20%
Timeline: 6-18 months
Full agentic workflows, multimodal, domain models

## Slide 9
Module 05: Building Your AI Roadmap
9
[2026]
Gartner's 7-Step AI Prioritisation Funnel
"150+ AI ideas → 3-5 high-impact projects"
1
Categorise: Defend / Extend / Upend → Keep only Extend
2
Anchor to a preexisting business outcome/metric
3
Establish a baseline (historical data must exist)
4
Assess deployment ease & data readiness
5
Align to financial goal (cost reduction OR revenue growth)
6
Identify teams with highest productivity impact
7
Zero in on easiest benefit to harvest
Defend = individual productivity (low ROI) | Extend = transform divisions (best bet) | Upend = disrupt markets (long odds)

## Slide 10
Module 05: Building Your AI Roadmap
10
[2026]
The Agentic Roadmap — A New Layer
Phase | Focus | Duration | Outcome
1. Foundation | API readiness, data architecture | Months 1-3 | Agent-compatible systems
2. Bounded Agents | Single-task, HITL, narrow scope | Months 3-6 | Validated patterns
3. Workflow Agents | Multi-step, multi-tool | Months 6-12 | Production workflows
4. Orchestrated | Multi-agent coordination | Months 12-18 | Enterprise orchestration
5. Autonomous | Self-monitoring ecosystems | Month 18+ | Strategic oversight only
Six Readiness Dimensions:
Strategic Alignment • Technical Infrastructure • Data Readiness • Process Maturity • Governance & Risk • Workforce Readiness

## Slide 11
Module 05: Building Your AI Roadmap
11
[2026]
"Agent Washing" & "Workslop"
New Risks to Navigate in Your Roadmap
Agent Washing
Vendors rebranding RPA as "agentic"
Fixed sequences ≠ agents
Test: Does it require LLM reasoning?
If no → it's automation, not an agent
Workslop
Agent adds work to a process
More review time than doing task manually
Cycle time increases post-deployment
Coordination overhead > time saved
"Many people are busy trying to find better ways of doing things that should not have to be done at all." — Henry Ford (cited by Deloitte)

## Slide 12
Module 05: Building Your AI Roadmap
12
[2026]
Process Redesign Before Automation
✘ Wrong Approach
10 steps, 4 handoffs → Add AI to each step → Same complexity with an AI layer
✔ Right Approach
10 steps → Ask "What work needs to happen at all?" → Redesign to 4 steps → Automate the 4
Gartner 2026 Predictions:
• 15% of day-to-day decisions made autonomously by agentic AI by 2028
• 33% of enterprise software will include agentic AI by 2028
• >40% of agentic AI projects will fail due to legacy system limitations

## Slide 13
Module 05: Building Your AI Roadmap
13
[2026]
AI ROI Measurement — Three-Tier Framework
Tier 1
Action Counts
# users, AI interactions, feature usage
Weeks 1-4
Tier 2
Workflow Time Saved
Hours recovered, cycle time reduction, throughput
Months 1-3
Tier 3
Revenue/Cost Impact
Revenue attribution, cost reduction $, redeployment
Months 3-12
Average GenAI ROI: 3.7× | Top performers: 10.3× | 74% positive ROI within first year
Formula: AI ROI = (Total AI-Driven Value − Total AI Investment) / Total AI Investment × 100

## Slide 14
Module 05: Building Your AI Roadmap
14
[2026]
Enterprise AI Transformation — BCG 2026
3×
Agentic productivity gain
(vs 10-20% early GenAI)
80%
Cycle time reduction
with agentic AI
60%+
Long-term cost
reduction potential
BCG Enterprise Distribution:
5%
"Future-built" orgs
35%
"Scalers" (pockets of success)
60%
"Laggards" (no material AI value)

## Slide 15
Module 05: Building Your AI Roadmap
15
[2026]
Defend / Extend / Upend
Gartner's Strategic Intent Taxonomy for AI Projects
Category | What It Does | Near-Term ROI? | Example
Defend | Boosts individual productivity | ✘ Rarely | Copilots, writing assistants
Extend | Transforms existing divisions | ✔ Best bet | Customer service agents, automated underwriting
Upend | Disrupts markets | ✘ Long odds | AI-native business models
Sequencing Guidance:
0-6 months: Fund "Extend" projects that generate measurable financial impact
6-18 months: Use Extend ROI to fund selected "Upend" bets
Always running: "Defend" as table stakes (but don't expect them to prove ROI)

## Slide 16
Module 05: Building Your AI Roadmap
16
[2026]
The "Simpler Alternative Test"
5 questions before adding ANY initiative to your roadmap
1
Does this require an LLM to reason dynamically? If no → rules-based automation
2
Is there a COTS tool that already does this? If yes → buy before build
3
Can a single well-crafted prompt achieve 80%? If yes → start with prompt + API
4
Does the process need redesigning first? If yes → redesign, then decide on AI
5
Is expected ROI > cost of maintaining the AI system? If unclear → 2-week spike
"Use cases chosen on excitement rather than feasibility rarely deliver ROI." — DOsystems

## Slide 17
Module 05: Building Your AI Roadmap
17
[2026]
Hands-On: Agentic Readiness Self-Assessment
Rate your organisation 1-5 on each dimension (10 minutes)
Dimension | 1 (Not Ready) | 5 (Fully Ready)
Strategic Alignment | No AI strategy exists | AI embedded in corporate strategy
Technical Infrastructure | Legacy-only; no APIs | Microservices; API-first
Data Readiness | Siloed; no cataloging | Real-time, agent-accessible
Process Maturity | Undocumented; ad-hoc | Designed for automation
Governance & Risk | No AI policy | Active governance
Workforce Readiness | No AI literacy | Org-wide AI fluency + CoE
Scoring: 6-12 = Foundation phase | 13-20 = Ready for bounded agents | 21-26 = Workflow agents | 27-30 = Orchestration ready
Debrief: Which dimension is your biggest gap? What one action would move it +1?

## Slide 18
Module 05: Building Your AI Roadmap
18
[2026]
Key Concepts & Terminology — 2026 Update
Old Term (2023-24) | New Term (2025-26) | Why the Shift
AI strategy | AI operating model | Strategy alone isn't enough
Pilot | Proof of value (PoV) | Removes experiment-with-no-end connotation
Quick wins vs moonshots | Three-horizon portfolio | More nuanced than binary
ROI (single number) | Multi-dimensional value framework | Single-number ROI misleads
AI team | AI Centre of Excellence | Coordination body, not just a team
Automation vs AI | Agent vs automation criteria | Does it require reasoning?
AI adoption | AI transformation | Adoption = layering; transformation = redesigning
Shadow IT | Shadow AI | Same concept, AI-specific

## Slide 19
Module 05: Building Your AI Roadmap
19
[2026]
From Roadmap to Execution — 90-Day Sprint Model
Sprint 0
Wk 1-2
Audit Shadow AI
Readiness assessment
Identify sponsor
Establish CoE
Sprint 1
Wk 3-6
Apply 7-step funnel
Classify 60/30/10
Simpler alternative test
Set baseline metrics
Sprint 2
Wk 7-10
Deploy H1 quick win
Measure Tier 1 KPIs
Begin H2 process redesign
Governance baseline
Sprint 3
Wk 11-13
Publish ROI report
Present to leadership
Lock H2 funding
Begin agentic Sprint 0
Your Monday Morning Action Plan — start Week 1 after this module

## Slide 20
Resources & Next Steps
• CMU SEI AI Adoption Maturity Model (free — SEI Digital Library)
• n8n 5-Level AI Maturity Framework (blog post + assessment)
• Gartner 7-Step AI Prioritisation Funnel (2026)
• Deloitte Tech Trends 2026 — Agentic AI chapter
• BCG AI Operating System of Work (June 2026)
• Worklytics Three-Tier KPI Framework (2025)
Next Module: Module 06 — Responsible AI & Governance
Immediate action: Complete the Agentic Readiness Self-Assessment with your team this week
20
Module 05: Building Your AI Roadmap